University of the Immaculate Conception

College of Computer Studies (CCS)

Individual Progress Report

Prelim to Midterm

Title:  TriLingua: A Three-Way Document-Level Translation System for Educational Materials for Teachers and Students

Reporting period: August 21 to October 8, 2026

| Date | Milestone | Accomplishment | Remarks/ Proof |
| --- | --- | --- | --- |
| 08/26/26 | Refining document management and navigation | Added date and file-type filters, removed unused sharing and archive controls, and corrected document navigation and download behavior. | August 26 commits; updated document, history and dashboard views. |
| 09/07/26 | Strengthening authentication and document jobs | Improved document-job recovery, duplicate-request handling, storage and cache isolation. Scheduled stale-job checks and restricted authentication routes. | September 7 commits; job, storage, authentication and provider tests. |
| 09/19/26 | Checking feature claims against evidence | Audited implemented features against research and code evidence. Documented accuracy, processing-mode and formatting claims that still require validation. | Feature Evidence Audit dated September 19; code and benchmark records. |
| 09/20/26 to 09/22/26 | Comparing translation models and documenting results | Compared NLLB and GPT-OSS outputs using BLEU, chrF, timing and structural checks. Recorded failed runs and missing GPT-OSS runtime evidence. | Iteration 1 and 2 findings; Part2 comparison reports; saved outputs and logs. |
| 09/22/26 | Adding a provider-independent document pipeline | Added document mapping, protected spans, semantic units, bounded scheduling and layout preflight. Repeated GPT-OSS tests documented structural results and content defects. | Third Iteration Report; phase-6 acceptance; new pipeline code and tests. Experimental; human review pending. |
| 09/28/26 to 09/29/26 | Improving job recovery and storage integrity | Aligned timeouts, made retries reuse stored outputs, and required saved history before completion. Added download-availability checks, upload quotas and retryable cleanup. | September 28–29 implementation records; job, quota, storage and download tests. Live deployment unverified. |
| 09/28/26 to 09/29/26 | Protecting admin review and publication | Separated review drafts from published output, prevented conflicting edits, required regeneration before verification, improved previews and errors, and clarified AI-review labels. | Review and publication records; admin review tests; updated review pages and labels. |
| 09/29/26 | Preparing formal testing documents | Created the AT2 test plan, test cases and traceability matrix, linking 22 planned cases to requirements for accounts, translation, review and usability. | AT2 workbook, Test Case document and Traceability Matrix. Planned coverage; execution results pending. |
| 10/01/26 | Documenting system status and tracing queued requests | Documented current system status, updated startup and migration checks, corrected cancellation polling, and added Python request-arrival logging. | October 1 Current Standing report; startup launcher; cancellation and request-logging tests. |
| 10/05/26 | Testing content and layout on varied PDFs | Tested eight PDFs across five language directions. Documented content loss, rotation, clipping, overlap and invalid conversational replies in saved outputs. | Test3 Current Pipeline Evaluation Report; eight outputs, response records and visual comparisons. |
| 10/05/26 | Correcting PDF content loss and reconstruction | Added invalid-content and literal-preservation checks, corrected rotation and overflow handling, preserved mixed text styles, and validated saved PDFs for text loss and geometry. | Implementation report: 176 focused tests and eight offline PDF replays passed. Live and bilingual checks pending. |
| Date to confirm | Completing REC prerequisites and requesting documents | Personally completed the REC lesson and quiz, obtained and submitted my certificate, and requested the documents needed for REC submission. | Certificate dated 07/30/26, an earlier prerequisite; REC forms. Request date to confirm; not REC approval. |

Prepared by:

Benogsudan, Walben P.

Student