# Part2 Translation Quality Layout and Speed Improvement Report

Evidence-based actions for grammar tone coherence layout integrity and NLLB performance

NLLB completed both Part2 translations with 25-page outputs and deterministic repeat results, but the supplied GPT OSS artifacts score higher in both directions. The recommended path is to improve translation quality and layout verification first, then optimize NLLB inference without relaxing the quality gate.

# Evidence

| Direction | NLLB BLEU | NLLB chrF | NLLB time | Calls | Model calls | GPT BLEU | GPT chrF |
| --- | --- | --- | --- | --- | --- | --- | --- |
| English to Cebuano | 26.67 | 58.44 | 3.27 min | 49 | 79.3% | 29.68 | 61.86 |
| Cebuano to English | 31.03 | 57.0 | 2.45 min | 48 | 90.6% | 52.52 | 74.33 |

Both NLLB outputs have 25 pages and non-empty text. First, middle, and final rendered pages were visually clean in this story-book corpus. The corpus has no complex tables, so it does not prove table-layout quality.

# Improve Translation Quality

| Priority | Change | Expected effect | Validation |
| --- | --- | --- | --- |
| P0 | Evaluate balanced mode as the normal NLLB path | Adds document analysis, memory, semantic chunking, prompts, review, cache, and prepass | Compare with fast baseline using bilingual rubric |
| P0 | Create bilingual grammar, tone, coherence, and terminology review set | Makes acceptance reflect natural educational language | No critical reviewer defect |
| P1 | Use glossary and document memory for recurring terms | Improves terminology and cross-page consistency | Term consistency by language pair |
| P1 | Use quality review and coherence polish after validation | Targets awkward phrasing and cohesion defects | Review after every repair |
| P1 | Protect non-translatable spans | Avoids title/header false failures and source echoes | Span-level regression tests |

# Improve Layout Quality

The current PDF writer first expands a text rectangle, then reduces font size down to 6 pt, then attempts a continuation box. Add a preflight fit measurement, log every intervention, and fail layout QA on clipping or collision. Build fixtures with tables, long cells, captions, multicolumn layouts, headers/footers, and mixed fonts because this story-book corpus cannot validate them.

# Improve Speed

Engine-recorded model-call time consumed 79.3 percent of English-to-Cebuano runtime and 90.6 percent of Cebuano-to-English runtime. NLLB translates one block at a time, serializes generation, and uses four beams. Prioritize batched generation, a measured Torch-thread sweep, and a beam-count ablation. Keep exact-block cache for privacy-reviewed production use, not controlled first-pass evaluation.

# Release Gate

Release only when every page renders cleanly, no table or text box clips or overlaps, no protected span triggers a false failure, bilingual review finds no critical meaning, grammar, tone, or cohesion defect, automatic scores remain within the approved tolerance, and median latency is acceptable for the selected quality mode.

# Recommended Order

Establish bilingual and layout fixtures first. Then test NLLB balanced mode with glossary, memory, review, and coherence polish against fast mode. Next benchmark batching, threads, and beams. Finally run GPT OSS and NLLB with the same timed protocol before selecting a provider.