# TriLingua Traceability Matrix

Project: TriLingua    Prepared by: Capstone group (names to be entered)    Date: 29 September 2026

Execution status: Planned. Actual results and pass/fail status must be filled after testing.

This matrix links the project requirements to planned test cases. Coverage means a test is defined; it does not mean the requirement has passed.

| PROJECT NAME | CREATED BY | DATE OF CREATION | DATE OF REVIEW |
| --- | --- | --- | --- |
| TriLingua | Capstone group (names to be entered) | 29 September 2026 | TBD |

# Requirement definitions

| MODULE ID | MODULE | REQUIREMENT |
| --- | --- | --- |
| R01 | Account access | Guests can register and sign in; authenticated users can manage their own account. |
| R02 | Role isolation | Regular users cannot access administrator routes or another user’s records. |
| R03 | Text translation | Valid text requests in all six language directions return a result and clear save status. |
| R04 | Text validation | Unsupported or invalid text requests receive actionable validation errors. |
| R05 | Document intake | Supported documents pass type, size, signature, and quota checks before processing. |
| R06 | Job lifecycle | Document jobs expose durable status and recover safely after dispatch or worker failure. |
| R07 | Document output | Completed documents can be opened and downloaded by their owner with usable content. |
| R08 | History and activity | Users can find, manage, and correctly count their own translations. |
| R09 | Administrative review | Admins can review, edit, publish, and audit text and document results. |
| R10 | Service and storage failure | Provider, signing, and storage failures do not imply false completion or lose recoverable input. |
| R11 | Translation quality | Each language direction receives independent bilingual meaning review; scores are treated as triage. |
| R12 | Usability and accessibility | Core tasks work by keyboard and at mobile width with readable errors and status. |

# Test coverage

| MODULE ID | MODULE | TEST CASE ID | TEST CASE | STATUS |
| --- | --- | --- | --- | --- |
| R01 | Account access | TC01 | Register and sign in | Not run |
| R01 | Account access | TC02 | Reject invalid credentials | Not run |
| R01 | Account access | TC03 | Reset account password | Not run |
| R02 | Role isolation | TC04 | Block regular user from admin | Not run |
| R02 | Role isolation | TC05 | Block cross user history access | Not run |
| R03 | Text translation | TC06 | Translate all six directions | Not run |
| R04 | Text validation | TC07 | Validate text boundaries | Not run |
| R05 | Document intake | TC08 | Accept supported documents | Not run |
| R05 | Document intake | TC09 | Reject unsafe or oversized upload | Not run |
| R06 | Job lifecycle | TC10 | Poll job through completion | Not run |
| R06 | Job lifecycle | TC11 | Recover interrupted job | Not run |
| R07 | Document output | TC12 | Open and download output | Not run |
| R07 | Document output | TC13 | Reject stale download reference | Not run |
| R08 | History and activity | TC14 | Manage own history | Not run |
| R08 | History and activity | TC15 | Count and find more than 200 records | Not run |
| R09 | Administrative review | TC16 | Review and publish text | Not run |
| R09 | Administrative review | TC17 | Review document and regenerate | Not run |
| R09 | Administrative review | TC18 | Prevent stale review overwrite | Not run |
| R10 | Service and storage failure | TC19 | Handle provider and storage outage | Not run |
| R10 | Service and storage failure | TC20 | Protect active job source on history delete | Not run |
| R11 | Translation quality | TC21 | Human meaning and terminology review | Not run |
| R12 | Usability and accessibility | TC22 | Keyboard and mobile task flow | Not run |

Coverage check: 12 of 12 listed requirements have at least one planned test case. Execution coverage: 0 of 22 cases run in this document.